Table of Contents

# 1	🧪 USER ACCEPTANCE TEST (UAT) PLAN

## 1.1	1. Introduction

### 1.1.1	Objective

To verify that the “Koperasi Karyawan Digital” application meets the business requirements and functions correctly in real-world scenarios before production release.

### 1.1.2	Scope

- In Scope: All active modules (Dashboard, Finance, Mart, Membership, Reporting).

- Out of Scope: Future roadmap features (e.g., Mobile App Native).

### 1.1.3	Schedule

- Start Date: 20 Jan 2026

- End Date: 31 Jan 2026 (2 Weeks)

## 1.2	2. Environment

- URL: https://uat.kopkarskf.com

- Database: Copy of Production (Sanitized data)

- Browser Support: Chrome (Latest), Firefox, Safari, Edge.

## 1.3	3. Team & Roles

| Role | Name | Responsibilities |
| --- | --- | --- |
| UAT Lead | QA Manager | Manage schedule, report bugs to dev. |
| Tester 1 | Admin Staff | Test Admin features, User management. |
| Tester 2 | Bendahara | Test Finance, Reports, SHU. |
| Tester 3 | Kasir | Test POS, Inventory, Sales. |
| Tester 4 | Anggota Sample | Test Member portal, Shopping, Loan. |

## 1.4	4. Test Strategy

### 1.4.1	Entry Criteria

- System deployed to UAT environment.

- Smoke test passed (System accessible, Login works).

- Test data (Members, Products, COA) populated.

### 1.4.2	Exit Criteria

- 100% Critical P0 Test Cases Passed.

- 95% P1 Test Cases Passed.

- No Critical/High severity bugs open.

- Signed-off by Business Owner (Ketua Koperasi).

## 1.5	5. Test Deliverables

- UAT Test Scenarios: Detailed steps for testing.

- Bug Report: Log of issues found (Jira/Excel).

- UAT Summary Report: Final Go/No-Go decision.

## 1.6	6. Risk Management

| Risk | Mitigation |
| --- | --- |
| Tester unavailability | Assign backup testers. |
| Critical bug blocks testing | Dev team standby for hotfixes. |
| Environment unstable | daily health check by DevOps. |

## 1.7	7. Approval

Prepared By: Dev Team Approved By: Ketua Koperasi

Date: 17 Jan 2026